# MVP Requirements

UI/FrontEnd:

- Web App - shadcn

  - Inputs:

    - Model

    - Config:

      - Temperature (from 0 to 2)

      - top-k (from _ to _)

      - Context Window (tokens)

      - Costs ($)

      - Chunk Size (input number)

      - Tools (on/off)

      - Max tokens

    - the same prompts (temp) - a fixed list of 200 prompts (all kinds of prompts = long/short, with/wtihout tool use)

  - Output:

    - dashboard - failure rate, failure confidence band, description

BackEnd:

- variables are accounted

Task division:

- Person A: Chris

- Person B: Emil

- Person C: Yufei

# Probabilistic Failure Simulator Hackathon Work Plans

Brief overview: Three coordinated tracks build a simulator that runs probes, logs failures, computes probabilities, and visualizes results. Plans include roles, responsibilities, timelines, dependencies, files, success criteria, and handoffs.

## Person A: Runner + Rules Engineer

Role summary: Build probe runner, telemetry, and deterministic rules to generate failure events and break-first timeline.
Core responsibilities:

- Implement probe execution against configs.

- Log tokens, latency, tool calls.

- Apply rules to emit failure events and break-first timeline.
Key files/folders:

- /lib/probe-runner.ts

- /lib/rules-engine.ts

- /lib/telemetry-logger.ts
Function signatures:

- runProbe(config: ProbeConfig): ProbeResult

- loadConfigs(dir: string): ProbeConfig[]

- logTelemetry(t: TelemetryRecord): void

- evaluateRules(r: ProbeResult, rules: Rule[]): FailureEvent[]

- buildBreakFirstTimeline(events: FailureEvent[]): Timeline
Dependencies:

- Inputs: /configs/*.json

- Outputs consumed by B and C.
Handoff points:

- failure-events.json, break-first-timeline.json, telemetry.log
Success criteria:

- Deterministic, reproducible events.

- Telemetry completeness (>98% probes logged).

- Break-first timeline aligns with events.
Saturday timeline (hour-by-hour):

- H0–1: Repo setup, shared schema sync (all).

- H2: Scaffolding files; ProbeConfig schema (/types.ts).

- H3: loadConfigs(), runProbe() stub; sample configs.

- H4: logTelemetry() with token/latency/tool fields; write telemetry.log.

- H5: Implement evaluateRules() with rule DSL.

- H6: Emit failure-events.json {probeId, configId, mode, ts}.

- H7: buildBreakFirstTimeline(); write break-first-timeline.json.

- H8: CLI: npm run probes -> outputs all files.

- H9: Add seed for determinism; doc handoff format.

- H10–12: Milestone: freeze v1 outputs and schemas; push.
Sunday timeline:

- H1: Bugfix runner edge cases; add retries.

- H2: Add more failure modes; rule examples.

- H3: Perf pass; batch I/O.

- H4: Schema lock; write README section for A.

- H5: Validate with B; sample datasets.

- H6: Feature freeze (all).

- H7–8: Final submission packaging.

## Person B: Probability + Analytics Engineer

Role summary: Compute per-config failure probabilities, uncertainty, safer comparisons, and distributions.
Core responsibilities:

- p̂ per config; 95% CI (Bootstrap/Bayesian).

- P(A safer than B).

- Distributions by failure mode/prompt family.
Key files/folders:

- /lib/probability.ts

- /lib/statistics.ts

- /lib/analysis.ts
Function signatures:

- estimatePhat(events: FailureEvent[], configId: string): {k: number, n: number, phat: number}

- bootstrapCI(k: number, n: number, alpha = 0.05): [number, number]

- bayesianBetaCI(k: number, n: number, alpha = 0.05): [number, number]

- compareConfigs(a: Stats, b: Stats): {pASafer: number}

- modeDistributions(events: FailureEvent[]): Record
Dependencies:

- Consumes: failure-events.json, telemetry.log.

- Provides to C.
Handoff points:

- analysis.json, distributions.json, comparisons.json
Success criteria:

- Correct CIs; unit tests for edge cases.

- Clear safer-than metrics.

- Fast (<1s per dataset).
Saturday timeline:

- H0–1: Schema sync (all).

- H2: Parse events; define Stats type.

- H3: estimatePhat(); write analysis.json (per config).

- H4: bootstrapCI(), bayesianBetaCI().

- H5: compareConfigs(); write comparisons.json.

- H6: modeDistributions(); write distributions.json.

- H7: Family aggregation; prompt-family.json.

- H8: Tests (/tests/statistics.test.ts).

- H9: Perf/validation against synthetic data.

- H10–12: Milestone: freeze API and outputs.
Sunday timeline:

- H1: Edge cases (zero events); fallbacks.

- H2: Add CLI: npm run analyze.

- H3: Docs of JSON schemas.

- H4: Align with C on visualization shapes.

- H5: Final QA with A datasets.

- H6: Feature freeze (all).

- H7–8: Submission artifacts.

## Person C: Frontend + Story Engineer

Role summary: Build UI to input configs, show analytics, timelines, breakdowns; export; demo and README.
Core responsibilities:

- Scaffold app with v0, shadcn/ui.

- Cards for Config A/B.

- Dashboard for distributions and timelines.

- Export JSON/Markdown; optional n8n.
Key files/folders:

- /app

- /components

- README.md

- /public/demo
Components and functions:

- ConfigCard.tsx

- Dashboard.tsx

- TimelineChart.tsx

- DistributionChart.tsx

- loadData(files: string[]): AppData

- exportJSON(data: AppData): File

- exportMarkdown(summary: Summary): File
Dependencies:

- Consumes A/B JSONs.

- Requires stable schemas from B.
Handoff points:

- UI consumes analysis.json, comparisons.json, distributions.json, break-first-timeline.json
Success criteria:

- Clear comparisons and timelines.

- Export works.

- Demo video shows end-to-end.
Saturday timeline:

- H0–1: Design and data schema sync (all).

- H2: Next.js + shadcn scaffold (/app).

- H3: ConfigCard.tsx; file picker.

- H4: Data loader; schema validation.

- H5: Dashboard layout; cards/sections.

- H6: TimelineChart wired to break-first-timeline.json.

- H7: DistributionChart from distributions.json.

- H8: Safer-than widget using comparisons.json.

- H9: Export JSON/MD.

- H10–12: Milestone: UI v1 walkthrough.
Sunday timeline:

- H1: Polish UI; accessibility.

- H2: n8n integration stub (optional).

- H3: README.md authoring; usage.

- H4: Record demo video.

- H5: Bugfixes; perf.

- H6: Feature freeze (all).

- H7–8: Final submission packaging.